Scenarios 

#,Scenario / Condition,AI Decision & Action

1,No PO Acknowledgment (T+24h since issuance),"Check Ledger for ""Ack"" status; if empty, draft a professional reminder to the Vendor."

2,"Payment Hold Claim (Vendor email mentions ""outstanding"" or ""unpaid"")",Query Ledger/AP data via RAG; provide payment date to Vendor or escalate to Finance.

3,Lapsed Delivery Date (Current date > PO Delivery Date),"Update Ledger status to ""Overdue""; send urgent inquiry to Vendor and alert the Engineer."

4,Technical Query (Vendor asks about specifications in the PO),RAG identifies technical keywords; auto-forwards the email to the assigned Engineer for input.

5,Missing Document (Invoice received but Material Cert/Packing List is missing),"AI scans attachments via RAG; if Cert is missing, auto-reply to Vendor requesting the specific doc."

6,Partial Shipment (Vendor confirms only 50% of items are ready),"Update Ledger to ""Partial Delivery""; create a sub-thread to track the remaining 50%."

7,Price Mismatch (Invoice amount is different from the PO amount),RAG compares PDF invoice to Ledger data; flags the mismatch for the Purchasing Team’s review.

8,Early Warning Check (48 hours before high-priority delivery),"Proactive ""check-in"" email to Vendor to confirm the shipment is still on schedule."

9,Lead Time Extension (Vendor requests a new delivery date via email),AI extracts new date; updates Ledger; asks Purchasing Team for approval before confirming.

10,"Quality Rejection (Engineer emails saying ""items damaged"" or ""wrong spec"")",AI logs rejection in Ledger; drafts an RMA (Return) request to the Vendor immediately.

11,Documentation Error (RAG finds PO number on PDF doesn't match the email),AI detects the discrepancy; asks Vendor to resend the document with the correct PO reference.

12,"""Out of Office"" Reply (Vendor contact is away)","AI parses the auto-reply for an ""alternative contact"" email; redirects the inquiry to that person."

13,"Address Clarification (Vendor asks where to deliver ""Site A"" or ""Site B"")",AI checks PO metadata in the Ledger; provides the correct delivery address and contact person.

14,Documentation Finalization (All goods received; missing final Invoice),"AI checks Ledger for ""Delivered"" status; if no invoice is found in 48h, prompts Vendor to bill."

15,PO Closure (All items received + All docs verified by RAG),"AI marks the PO as ""Closed"" in the Ledger and sends a summary report to the Purchasing Team."